|  |  |  |  |
| --- | --- | --- | --- |
|  |  |  |  |
| **Name**: | Dustin Kane | **Date**: | March 9, 2016 |
|  |  |  |  |
| **Project**: | Ravie | **Period** **Covered**: | February 24, 2016 – March 9, 2016 |
|  |  |  |  |

### Accomplishments since last report:

* Polished new event form
  + Implemented much nicer time picker
  + Added form validation throughout, including required fields and proper handling of invalid forms
* Events now sort properly
* Made user accounts
  + Made login and registration
  + Made authentication and proper redirecting
* Made new group form
* Refactored code to use ES6
* Set up build scripts
* Cleaned up dependencies
* Rebuilt Materialize to use custom color scheme
* Better error pages
* Set up hosting/DNS redirects for when I go live

### Scheduled tasks to be done by next report:

* Administrator privileges
  + Invite new members
  + Promote members to administrators
  + STRETCH: Remove members
  + STRETCH: New event approval inbox for admins
* Go live

### Noteworthy risks, concerns, or problems:

* Going live could have any of a number of hiccups
  + Fortunately, I’ve done a lot of the legwork already. My domains are pointing to the proper ip for instance
  + However, I’m worried about running node and making sure it’s persistent on the DigitalOcean instance.
    - Though, on paper, this should just work. I have no reason to expect it wouldn’t work as advertised, other than I know things rarely do
  + I’m actually pretty optimistic that it will all work out because I’ve adequately prepared the material for an easy launch.